MYSTOKK Step by Step Build Guide From Zero to Production App A Fresh Rebuild Using Claude Code React Native + Supabase + Claude Code

What this guide does MyStokk already exists as a live web app (mystokk.com) with a FastAPI + MongoDB backend, and a separate mobile app built by another team. This guide treats the mobile app as a CLEAN REBUILD — a brand new React Native app with its own fresh Supabase/PostgreSQL backend, reproducing the same business model and feature set documented in your specification, independent of the existing live system. Total time: approximately 6–8 weeks if you follow the plan.

| Phase | What Happens | Time | Who Does It |
| --- | --- | --- | --- |
| 0 — Setup | Install tools on your computer. Create accounts. | 1–2 days | You |
| 1 — Foundation | Database, auth, file storage, navigation working. | 4–5 days | You + Claude Code |
| 2 — Core Screens | Onboarding, dashboard, inventory CRUD, network. | 6–8 days | You + Claude Code |
| 3 — Sharing Engine | Direct share, forward chain, privacy logic. | 4–5 days | You + Claude Code |
| 4 — Reservations | Reserve, negotiate (3 rounds), pass-to-supplier. | 4–5 days | You + Claude Code |
| 5 — Polish | Notifications, settings, search/filter, testing. | 5–6 days | You + Claude Code |
| 6 — Launch | Developer polishes, App Store submission. | 2–4 weeks | Your Developer |

ℹ️ You need three files before you start: mystokk-prototype.html (the working prototype), MyStokk_Product_Specification.docx (human-readable spec), and MyStokk_Claude_Code_Spec.docx (machine-readable technical spec). Keep all three on your Desktop.

⚠️ This rebuild is independent of the live mystokk.com backend. We are not connecting to or modifying the production FastAPI/MongoDB system — we are building a new app with a new Supabase/PostgreSQL backend that reproduces the same documented behavior.

# Phase 0 — Set Up Your Computer

Do these steps once. You never need to repeat them. If you already did this for a previous project (like Voizz), you can skip to Step 5 and just create a new Supabase project for MyStokk.

| STEP 1 Install Node.js | ⏱ 10 minutes |
| --- | --- |

Node.js is the engine that runs JavaScript on your computer. Claude Code needs it.

- Go to nodejs.org in your browser.

- Click the large green button that says LTS — do not click 'Current'.

- Download the installer for your operating system (Mac or Windows).

- Open the downloaded file and click through the installer. Keep all defaults.

- Open your terminal:

| Your Computer | How to Open Terminal |
| --- | --- |
| Mac | Press Cmd + Space. Type Terminal. Press Enter. |
| Windows | Press Windows key. Type Command Prompt. Press Enter. |

- Type exactly this and press Enter:

node --version

✅ If you see a version number like v20.11.0 — Node.js is installed. Move to Step 2.

⚠️ If you see 'command not found' — restart your computer and try again.

| STEP 2 Install VS Code | ⏱ 5 minutes |
| --- | --- |

- Go to code.visualstudio.com

- Download and install for your operating system. Keep all defaults.

- Open VS Code after installation.

✅ VS Code is installed. This is where you will see all the code Claude Code writes.

| STEP 3 Install Claude Code | ⏱ 5 minutes |
| --- | --- |

- Open your terminal.

- Type exactly this and press Enter:

npm install -g @anthropic-ai/claude-code

- Verify it installed:

claude --version

✅ If you see a version number — Claude Code is installed.

⚠️ Permission error on Mac? Type: sudo npm install -g @anthropic-ai/claude-code — then enter your Mac password.

| STEP 4 Create Your Project Folder | ⏱ 3 minutes |
| --- | --- |

- On your computer, create a new folder named exactly: mystokk

- Copy these three files INTO the mystokk folder:

- mystokk-prototype.html

- MyStokk_Product_Specification.docx

- MyStokk_Claude_Code_Spec.docx

- Open VS Code. Go to File → Open Folder. Select your mystokk folder.

✅ Your project folder is ready with all three reference files inside it.

| STEP 5 Create a Supabase Account and Project | ⏱ 10 minutes |
| --- | --- |

Supabase is your new database. MyStokk's live system uses MongoDB, but we're rebuilding fresh on PostgreSQL via Supabase — it gives you authentication, file storage, and a relational database in one place, and works cleanly with Claude Code.

- Go to supabase.com and sign up for a free account.

- Click New Project.

| Field | What to Enter |
| --- | --- |
| Name | mystokk |
| Database Password | Create a strong password. Write it down somewhere safe. |
| Region | Closest to your primary user base (e.g. UAE/Middle East if GCC-focused) |
| Plan | Free |

- Click Create new project. Wait 2–3 minutes.

- Get your credentials: Settings (gear icon) → API

- Copy Project URL

- Copy anon/public key

- Copy service_role key (keep this one secret)

✅ Supabase is ready. You have your Project URL and API keys saved.

| STEP 6 Set Up Resend for Transactional Email | ⏱ 10 minutes |
| --- | --- |

MyStokk relies heavily on email — OTP verification, share notifications with HTML cards, network invites. Resend is the documented provider and is simple to set up.

- Go to resend.com and create a free account.

- Add and verify a sending domain (or use their test domain while developing).

- Go to API Keys → Create API Key. Copy it and save it safely.

✅ Resend is ready. You have your API key saved.

| STEP 7 Set Up Google OAuth | ⏱ 15 minutes |
| --- | --- |

MyStokk supports 'Continue with Google' at both signup and login. This requires a Google Cloud project.

- Go to console.cloud.google.com and create a new project named MyStokk.

- Go to APIs & Services → Credentials → Create Credentials → OAuth Client ID.

- Application type: Web application (for the OAuth flow) — also create an iOS/Android client later if needed for native sign-in.

- Add authorized redirect URIs — for now use a placeholder like https://localhost:3000/auth/google/callback, you'll update this in Phase 1.

- Copy the Client ID and Client Secret.

✅ Google OAuth credentials are ready.

💡 If Google OAuth feels like too much to set up right now, you can build everything else first and add Google Sign-In at the end of Phase 1 — email/password auth alone is enough to keep building.

| STEP 8 Create a .env File | ⏱ 5 minutes |
| --- | --- |

- In VS Code, create a new file named exactly: .env

- Paste this content, replacing placeholders with your real keys:

SUPABASE_URL=https://xxxxxxxxxxxx.supabase.co SUPABASE_ANON_KEY=eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9... SUPABASE_SERVICE_KEY=eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9... RESEND_API_KEY=re_... GOOGLE_CLIENT_ID=xxxxxxxxxxxx.apps.googleusercontent.com GOOGLE_CLIENT_SECRET=GOCSPX-... JWT_SECRET=generate-a-long-random-string-here

- Save the file.

- Create a .gitignore file with:

.env node_modules/ .DS_Store

✅ Your secret keys are saved safely and will never be committed to git.

| STEP 9 Connect Claude Code to Your Account | ⏱ 5 minutes |
| --- | --- |

- In VS Code, go to Terminal → New Terminal.

- Type this and press Enter:

claude

- A browser window opens. Log in with your Anthropic account.

- Return to VS Code. Claude Code is ready.

✅ Phase 0 complete. Every tool is installed. Every account is created. Every key is saved.

ℹ️ Before moving to Phase 1 — open mystokk-prototype.html in your browser and tap through all 23 screens. Pay close attention to the Share flow (My Network / Email / Link tabs) and the Pre-Share dialog when forwarding — this privacy-chain logic is the heart of the product and the part most likely to need careful explanation to Claude Code.

# Phase 1 — Foundation

From here on, everything happens through Claude Code. Open VS Code, open the terminal, type claude, and start talking to it.

| How it works • Claude Code writes the code • You verify it works • Reference the spec doc for exact field names • Reference the prototype for visual design | Golden rules • One task at a time • Never give Claude Code 2 things at once • If something looks wrong — say so immediately • Always test before moving to the next step |
| --- | --- |

| STEP 10 Start Claude Code and Create the Project | ⏱ 30 minutes |
| --- | --- |

Type claude and press Enter. Then paste this exact message:

I am building a production mobile app called MyStokk. It is a private B2B inventory-sharing platform for trading and distribution businesses — owners share live stock privately with chosen vendors, who can reserve, negotiate, and forward offers downstream without ever exposing the original supplier or price. This is a FRESH REBUILD. A live version exists at mystokk.com on a different stack (FastAPI + MongoDB) — we are NOT connecting to it. We are building an independent app with its own Supabase backend that reproduces the same business logic. Tech stack: React Native with TypeScript Supabase for backend, database, auth, and file storage Resend for transactional email (OTP, share notifications) Zustand and React Query for state management React Navigation v6 I have these files in my project folder: mystokk-prototype.html — working prototype of every screen MyStokk_Product_Specification.docx — human-readable product spec MyStokk_Claude_Code_Spec.docx — machine-readable technical spec First task: Create a new React Native TypeScript project named 'mystokk'. Then install these core dependencies: @supabase/supabase-js, zustand, @tanstack/react-query @react-navigation/native, @react-navigation/native-stack @react-navigation/bottom-tabs, react-native-screens react-native-safe-area-context Then create this folder structure inside src/: screens/, components/inventory/, components/share/, components/shared/ navigation/, services/supabase/, services/email/, services/export/ stores/, hooks/, types/, theme/ Then create src/theme/tokens.ts with these exact design tokens (matching the documented MyStokk design system): colors.navy = '#0F172A' colors.emerald = '#059669' colors.emeraldLight = '#10B981' colors.amber = '#D97706' // reserved/pending status colors.red = '#DC2626' // rejected/destructive colors.blue = '#2563EB' // negotiating status colors.slate900 = '#0F172A' colors.slate700 = '#334155' colors.slate500 = '#64748B' colors.slate200 = '#E2E8F0' colors.slate100 = '#F1F5F9' colors.slate50 = '#F8FAFC' Use TypeScript strict mode throughout. No 'any' types. No hardcoded colors anywhere — all colors from tokens.ts. Tell me when this is complete.

Wait for Claude Code to finish. You will see folders and files appear in the VS Code left panel.

✅ Verify you can see the src/ folder with all subfolders before continuing.

| STEP 11 Set Up the Database | ⏱ 1 hour |
| --- | --- |

This is the most important step in Phase 1. MyStokk's data model has a few subtleties — the share chain (parent_share_id, chain_depth, forward price overrides) and the reservation negotiation rounds — that must be modeled correctly from day one.

Tell Claude Code:

Now create the Supabase database. Read Section 2 of MyStokk_Claude_Code_Spec.docx for the complete schema. Create migration files in supabase/migrations/: 001_vendors_inventory.sql 002_network_shares.sql 003_reservations_notifications.sql 004_indexes_rls.sql Critical modeling requirements: 1. vendors table needs: vendor_id (use Supabase auth.users.id directly as the primary key — do not create a separate UUID), email, company_name, contact_person, industry, categories (text array), country_code, mobile_number, tel_country_code, tel_number, address, city, country, logo_url, role (vendor/admin/team_member), status (active/suspended), onboarded (bool), profile_complete (bool), auth_provider (password/google), created_at, updated_at. email_verified is handled by Supabase Auth natively — do not duplicate it as a custom column. 2. inventory table needs: inventory_id, vendor_id (owner), title, product_code, category, description, quantity, quantity_available, unit, currency, price, origin, stock_location, status (active/partially_allocated/partially_reserved/sold_out/ archived), shared_count (int, direct shares only — forwards never increment this), specs (jsonb), created_at, updated_at. 3. inventory_photos and inventory_files tables (separate from inventory) — each row: id, inventory_id, storage_path, original_name, file_type (photo/document), uploaded_at. 4. shares table — THIS IS THE PRIVACY CHAIN, model it exactly: share_id, token (unique random string, used in public share URLs), inventory_id, original_owner_id (vendor_id of the true owner — never exposed to recipients beyond the first hop), source_vendor_id (who shared THIS specific hop), recipient_id (vendor_id, nullable — null means public forward link), parent_share_id (nullable, self-referencing FK to shares.share_id — set when this row is a forward of another share), chain_depth (int, 0 for the original owner's share, increments by 1 each forward), status (active/revoked), forward_price, forward_currency, forward_remark (all nullable — the forwarder's own price/note shown instead of upstream price), created_at, updated_at. 5. connections table (the Network): connection_id, vendor_id (initiator), connected_vendor_id, status (pending/connected/ rejected), group_name (nullable text), created_at, updated_at. 6. manual_vendors table: id, owner_vendor_id (who added this contact), company_name, contact_person, email, mobile_number, industry, country, city, group_name, is_registered (bool, default false), linked_vendor_id (nullable FK to vendors — set automatically when that email signs up later), created_at, updated_at. 7. reservations table: reservation_id, inventory_id, share_id (which share this reservation was made against), requester_id (buyer vendor_id), responder_id (seller vendor_id — the current owner in the chain), quantity, offered_price, message, status (pending/negotiating/confirmed/rejected/ cancelled/passed), parent_reservation_id (nullable, self- referencing — set for pass-to-supplier chains), created_at, updated_at. 8. negotiation_rounds table (separate table, not jsonb — easier to query and cap): id, reservation_id, round_number (1, 2, or 3), proposed_by (vendor_id), counter_price, counter_quantity, message, created_at. Application logic must enforce maximum 3 rounds per side — Claude Code should add a check in the service layer, not just in the UI. 9. notifications table: notification_id, vendor_id, type, title, body, related_id (nullable, points to inventory/share/reservation), read (bool, default false), created_at. 10. conversations and messages tables for 1:1 chat between connected vendors: conversations(id, vendor_a_id, vendor_b_id, status active/archived, created_at, updated_at), messages(id, conversation_id, sender_id, body, created_at). Add Row Level Security to every table. Critical RLS rules: - Vendors can only see/edit their own inventory - Shares: recipient can SELECT a share row only if recipient_id matches them OR they own the inventory referenced - CRITICAL PRIVACY RULE: when querying a share for a recipient, only source_vendor_id's public info should ever be joined and returned — NEVER original_owner_id when chain_depth > 0. This must be enforced via a Postgres VIEW or RPC function, not left to client-side filtering, since this is the core privacy guarantee of the product. Give me exact steps to run these migrations in Supabase SQL Editor.

⚠️ The privacy chain logic (shares.original_owner_id never exposed beyond the first hop) is the single most important business rule in this app. Do not let Claude Code simplify or skip the database-level enforcement — this must not rely on the mobile app 'just not displaying' the field. Build it as a secure view or RPC.

Follow Claude Code's instructions to run the migrations:

- Go to your Supabase project → SQL Editor → New Query

- Open each migration file in VS Code, copy the SQL, paste into Supabase, click Run

- Repeat for all 4 files in order

- Verify in Table Editor — you should see vendors, inventory, shares, connections, manual_vendors, reservations, negotiation_rounds, notifications, conversations, messages

✅ Database is set up with the full privacy-chain model in place.

| STEP 12 Set Up Authentication | ⏱ 45 minutes |
| --- | --- |

Tell Claude Code:

Build the authentication service. Read Section 4 of the Claude Code spec for the exact auth flow. Create src/services/supabase/client.ts with Supabase client setup. Create src/services/supabase/auth.ts with: - signUp(email, password) — uses Supabase Auth signUp. After signup, Supabase sends its own confirmation OR we use a custom 6-digit OTP flow via Resend to match the documented UX exactly (10-minute expiry, OTP screen, not a magic link). Implement the CUSTOM OTP approach: generate a 6-digit code, store it in a otp_codes table (email, code, expires_at, used), send via Resend, verify via verifyOtp(email, code). - signIn(email, password) — standard Supabase Auth signIn. - signInWithGoogle() — Google OAuth. On success, always treat the email as verified (Google guarantees this) and set auth_provider='google' on the vendor record. If the email already exists with password auth, link the accounts. - requestPasswordReset(email) — sends a 6-digit OTP via Resend, same pattern as signup verification, 10-minute expiry. - resetPasswordWithOtp(email, otp, newPassword) - After successful verification: check vendors.onboarded — if false, the app should route to Onboarding. If true, Dashboard. - signOut(), getCurrentUser() Store tokens in Keychain (iOS) / Keystore (Android) via react-native-keychain. Never AsyncStorage for auth tokens. Email comparisons must be case-insensitive everywhere — lowercase the email before every query and every uniqueness check.

| STEP 13 Set Up Email Sending (Resend) | ⏱ 30 minutes |
| --- | --- |

Tell Claude Code:

Build the email service using Resend. Create src/services/email/resend.ts (this runs server-side via a Supabase Edge Function, since the Resend API key must never be in the mobile app bundle). Create a Supabase Edge Function: supabase/functions/send-email/ It should handle 4 email types, matching the documented templates: 1. OTP verification — signup and password reset 2. Share notification — clean HTML card with product photo (if available), title, sender company name, price, and a CTA button linking to the public share URL. Falls back to plain text if no photo. 3. Network invite — sent when someone is added via bulk CSV and isn't yet a MyStokk vendor 4. Reservation status update — sent when a reservation is accepted, rejected, or countered Use the RESEND_API_KEY from environment variables (Edge Function secrets, set via Supabase CLI — not the .env in the app). Give me the exact Supabase CLI commands to deploy this Edge Function and set its secret.

| STEP 14 Set Up File Storage | ⏱ 30 minutes |
| --- | --- |

Tell Claude Code:

Set up Supabase Storage for inventory photos and documents. Create 2 buckets: inventory-photos — private bucket, RLS: owner can write, anyone with a valid share token can read via a signed URL generated server-side (never expose the bucket publicly) inventory-documents — private bucket, same access pattern company-logos — public bucket (logos are meant to be visible on share cards and public profile pages) Create src/services/supabase/storage.ts with: uploadInventoryPhoto(inventoryId, file) uploadInventoryDocument(inventoryId, file) uploadCompanyLogo(vendorId, file) getSignedPhotoUrl(storagePath) — short-lived signed URL, used when rendering photos for a vendor who received a share Match the documented thumbnail convention: photos should be displayed at 96×96px on mobile in list views, with object-fit cover.

| STEP 15 Build the Navigation Structure | ⏱ 30 minutes |
| --- | --- |

Tell Claude Code:

Build the complete navigation structure. Read Section 4 of the Claude Code spec. Create src/navigation/index.tsx with RootStackParamList. Create src/navigation/MainTabs.tsx with 5 tabs matching the prototype: Home, Inventory, Network, Received, Reservations. Route gating rules (critical): - Unauthenticated → Landing/Login/Signup/OTP stack only - Authenticated but onboarded=false → Onboarding wizard only, cannot reach any tab - Authenticated and onboarded=true → full Main Tabs - profile_complete=false → can browse but cannot use the Share action anywhere in the app (gate at the action level, not the screen level — owner should still see their own inventory and can still complete their profile) Create placeholder screen files for all 23 screens from the prototype. We'll replace them one by one in the next phases.

Run the app to verify navigation works:

npx expo start

Install Expo Go on your phone, scan the QR code, and confirm the app opens.

✅ Phase 1 complete. Database with full privacy-chain model, authentication, email, file storage, and navigation are all working.

# Phase 2 — Core Screens

Build one screen at a time. Test on your phone after each one before moving forward.

| STEP 16 Build Auth Screens | ⏱ 1.5 hours |
| --- | --- |

Tell Claude Code:

Build the authentication screens. Reference the auth screens in mystokk-prototype.html (landing, auth-login, auth-signup, forgot-password, otp-screen). 1. LandingScreen — dark navy gradient background, MyStokk logo, 3 feature highlights (Private by design / Chained sharing / Built-in negotiation), Create Account + Log In buttons. 2. LoginScreen — email + password fields with eye-toggle, Forgot password link, Log In button, Google OAuth button, link to Signup. 3. SignupScreen — email + password + confirm password ONLY. Company details are NOT collected here — they come later in Onboarding. This matches the documented flow exactly. 4. ForgotPasswordScreen — email field, sends OTP. 5. OtpScreen — 6 separate digit boxes with auto-advance focus, countdown timer (10 minutes), Resend code link. This screen is reused for both signup verification and password reset — pass a 'purpose' param to know which flow to continue after verification. After successful OTP verification: if purpose='signup' → navigate to Onboarding if purpose='reset' → navigate to a new password screen Use react-hook-form for all forms with inline validation, matching the documented convention.

| STEP 17 Build the Onboarding Wizard | ⏱ 1.5 hours |
| --- | --- |

Tell Claude Code:

Build the Onboarding wizard. Reference the onboarding section in mystokk-prototype.html — it's a 3-step wizard with a progress bar. Step 1 — Company Basics: Company Name (required), Contact Person (required), Industry (required, opens a picker — load options from a static industries list matching the documented categories), Categories (multi-select pills, e.g. Audio, Mobile Accessories, Smart Home, Wearables — these power the Share Modal filters later, so design this as a proper many-to-many or array field). Step 2 — Location & Contact: Country (required), City (required), Address, Mobile Number (required — used for WhatsApp/Call quick actions throughout the app), Telephone (optional, separate country code + number). Step 3 — Branding: Logo upload (uses uploadCompanyLogo from storage service), Company Description (textarea). On final step completion: call a single onboardVendor() function that updates the vendors row with all collected fields and sets onboarded=true. Then check: did the user provide everything needed for profile_complete (company_name, contact_person, industry, country, city, mobile_number)? If yes, set profile_complete=true as well — this gates the Share feature. Navigate to Dashboard after completion. Back button works between steps but not on step 1 (no skipping onboarding once started).

| STEP 18 Build the Dashboard Screen | ⏱ 1.5 hours |
| --- | --- |

Tell Claude Code:

Build the Dashboard screen (Home tab). Reference the dashboard section in mystokk-prototype.html. Elements: - Navy hero header: greeting + company name + avatar (tap avatar → Profile) - 4 stat cards overlapping the hero: My Inventory count, Received count, Reservations count, Network count. Each taps to that respective tab/screen. Pull these from GET /dashboard/stats equivalent — build a getDashboardStats() function querying Supabase directly with count() aggregates scoped to the current vendor. - Quick Actions row: Add Item / Add Vendor / Profile - Pending Reservations section: up to 3 incoming reservations with Accept / Negotiate / Reject buttons inline. 'View all' link to Reservations tab. - Recently Received section: up to 3 most recently received shared items. 'View all' link to Received tab. Use React Query for data fetching with a reasonable staleTime so the dashboard doesn't refetch on every tab switch, but DOES refetch when returning from an action that changes counts (e.g. after accepting a reservation).

| STEP 19 Build Inventory List and Detail Screens | ⏱ 2.5 hours |
| --- | --- |

Tell Claude Code:

Build the Inventory List and Inventory Detail screens. Reference inventory-list and inventory-detail in mystokk-prototype.html. InventoryListScreen: - Search bar (searches title, product_code) - Filter pills: All / Active / Partially Reserved / Sold Out / Archived — maps to the inventory.status enum - Item rows: 56px thumbnail (96px on larger screens per the documented convention), title, quantity + category, price, status chip with correct color (active=emerald, partially_reserved=amber, sold_out=slate, archived=slate) - Floating Action Button (+ icon) bottom right → Create screen - Use FlatList, not ScrollView, for performance InventoryDetailScreen (owner's own item): - Photo carousel (swipeable, dots indicator) - Title + status chip + price - 4-stat row: Total quantity / Reserved / Available / Shared count (shared_count = DIRECT shares only, never incremented by forwards downstream — this matches the documented rule) - Details section: origin, stock_location, unit, currency - Description section - Specifications section (renders the specs jsonb as key-value rows) - Share Activity section: list of vendors this item has been directly shared with, each with a relative timestamp - Reservations on this item: any pending/negotiating reservations against this inventory_id, shown inline - Bottom action bar: Edit button + Share button - Top-right '⋯' menu: Generate Public Link / Manage Shares / Archive Item / Delete Item Build InventoryCreateScreen and InventoryEditScreen (same form layout, Edit pre-fills from existing data): Title*, Product Code, Category* (picker), Quantity* + Unit* (picker — pcs/kg/tons/boxes etc per documented unit list), Price + Currency (picker — INR/USD/EUR/GBP/AED/SAR/JPY/CNY), Origin, Stock Location, Description (textarea), Photos upload (multi-select, uploads individually after item is created), Documents upload. On create: set status='active', quantity_available=quantity, shared_count=0.

⚠️ Block the Create/Edit save button if the vendor's profile_complete is false, with a clear message directing them to finish their profile first — sharing inventory requires a complete profile per the documented business rule.

| STEP 20 Build the Network Screens | ⏱ 2 hours |
| --- | --- |

Tell Claude Code:

Build the Network screens. Reference network, add-vendor, bulk-upload, and vendor-detail in mystokk-prototype.html. NetworkScreen: - Search bar, filter pills: All / Pending / Manual / Industry dropdown / Group dropdown - This must query a UNIFIED list combining connections (status=connected) AND manual_vendors — matching the documented /network/all behavior. Each row shows a 'MANUAL' badge if it's from manual_vendors and is_registered is false. - Vendor rows: avatar (initials), company name, contact person, location, industry. Inline WhatsApp + Call quick actions (open native WhatsApp/phone with the stored mobile_number). - FAB bottom right opens a menu: Add Vendor Manually / Bulk Upload CSV AddVendorScreen (manual): Company Name*, Contact Person, Email*, Mobile Number, Industry, Country/City, Group (free text or picker of existing groups). On submit: check if email matches an existing vendor (case- insensitive) — if yes, create a connections row directly with status=connected. If no, create a manual_vendors row with is_registered=false. BulkUploadScreen: Step 1: Download CSV Template button — generates a 12-column CSV matching the documented template fields. Step 2: File picker for CSV upload. Parse client-side or via an Edge Function — dedupe by email (case-insensitive) before inserting. For each row, same auto-connect-if-registered logic as manual add. Show a result summary: 'X imported, Y duplicates skipped'. VendorDetailScreen: Avatar, company name, contact person + role, status chip (Connected/Pending), industry chip. WhatsApp / Call / Email quick action row. Contact Information section, Activity section (items shared with them count, items received from them count, connected since date). Remove Connection button (destructive, requires confirmation). Build a 'Pending' state too: when someone sends a connection request, it shows here with Accept/Reject buttons instead of WhatsApp/Call — read the connections.status=pending case from Section 6.5 of the technical documentation.

✅ Phase 2 complete. Auth, onboarding, dashboard, full inventory CRUD, and network management are all working on your phone.

# Phase 3 — The Sharing Engine

This is the most important phase. The privacy-preserving share chain is what makes MyStokk different from a generic inventory app. Take your time here and test thoroughly.

⚠️ Before starting this phase, re-read Section 7.2 through 7.6 of your MyStokk_Technical_Documentation — the direct sharing, forwarding, and owner self-share protection flows. Every prompt below is built from those exact flows.

| STEP 21 Build the Direct Share Flow (A → B) | ⏱ 2 hours |
| --- | --- |

Tell Claude Code:

Build the direct sharing flow. Reference the Share Modal in mystokk-prototype.html (the shareSheet bottom sheet with My Network / Email / Link tabs). ShareModal component (bottom sheet, opened from Inventory Detail 'Share' button): Tab 1 — My Network: Search bar + filter chips (Industry / Country / Group). Multi-select checkbox list of connections (use the same unified network query from Phase 2). 'Share with N vendors' button at the bottom, count updates live. On submit, for EACH selected vendor, create a shares row: inventory_id = the item being shared original_owner_id = current vendor (since this is a fresh, first-hop share) source_vendor_id = current vendor (same as owner at depth 0) recipient_id = the selected vendor parent_share_id = null chain_depth = 0 token = generate a random URL-safe string status = 'active' Increment inventory.shared_count by the number of NEW vendors shared with (do not double count if already shared with someone). Trigger the share-notification email (via the Edge Function from Phase 1) to each recipient, and create a notifications row for each (type='share_received'). Tab 2 — Email: single email field, sends a share notification email to a non-network address. If that email matches a registered vendor, treat exactly like a network share (still creates a shares row with recipient_id set). If not, this is effectively an invite — create a manual_vendors style reference so the share can still be tracked if they sign up. Tab 3 — Link: generates a single shares row with recipient_id = null (the public-forward sentinel pattern), returns the public URL https://mystokk.app/share/{token}. Copy to clipboard and native share sheet options. Build the public share landing flow as a deep link route: mystokk://share/{token} and a web fallback page. Resolves the token, shows item preview without requiring login for basic info, prompts sign in/signup to claim and view full details and reserve.

| STEP 22 Build the Received Items List and the Forward Flow (B → C) | ⏱ 2.5 hours |
| --- | --- |

This is the heart of the privacy model. Read it twice before telling Claude Code to build it.

Tell Claude Code:

Build the Received Items screens and the Forward flow. Reference received-list, received-detail, and preShareSheet in mystokk-prototype.html. ReceivedListScreen: Query all shares where recipient_id = current vendor AND status = 'active'. Join inventory for display fields. CRITICAL: the displayed 'shared by' name must come from source_vendor_id's company_name — NEVER original_owner_id. This is true even when source_vendor_id IS the original owner (chain_depth=0) — in that case they're the same vendor anyway, so it's naturally correct. The rule only matters once chain_depth > 0. ReceivedDetailScreen: Same layout as Inventory Detail, but: - Banner: 'Shared by [source_vendor_id's company name] · [time]' - Price shown: IF the share row has forward_price set, show that — this is the case when the upstream sharer (B) chose to override the price for downstream visibility. If forward_price is null, show the original inventory.price. - Stats row shows 'Reserved by Me' instead of 'Reserved' (their own quantity reserved against this share, not the global figure) - Bottom actions: Forward + Reserve Forward flow (tapping Forward on a received item): Step 1 — Pre-Share Dialog (bottom sheet): 'Set Your Price Before Forwarding' with explanation text: 'The original supplier's identity and price are never shown to whoever you forward this to.' Fields: Your Price (optional — if blank, forward without a price override, downstream sees no price), Remark (optional). Step 2 — Opens the same ShareModal as direct sharing, but in forward mode. On submit, for each selected recipient create a NEW shares row: inventory_id = same item original_owner_id = COPIED FROM the share being forwarded (never changes down the whole chain) source_vendor_id = current vendor (B) — this is who the downstream recipient (C) will see as the sharer recipient_id = the new selected vendor (or null for forward-link) parent_share_id = the share_id of the share B received chain_depth = parent share's chain_depth + 1 forward_price = what B entered in step 1 (nullable) forward_currency = inventory's currency or a separately selected one if you want to support currency override forward_remark = what B entered in step 1 token = new random string status = 'active' Forwards must NOT increment inventory.shared_count — that field only counts direct shares from the true owner. Write a small set of unit tests (or at minimum, a manual test script) proving: if A shares to B, B forwards to C, querying C's view of the share NEVER returns A's vendor_id, company_name, or original price in any field reachable by the client.

⚠️ Verify this yourself manually too: create 3 test accounts, share A→B, forward B→C, then inspect what C's app actually displays and what the Supabase client query actually returns. If C's network request payload contains A's identity anywhere, the privacy model is broken even if the UI doesn't render it.

| STEP 23 Build Owner Self-Share Protection | ⏱ 30 minutes |
| --- | --- |

Tell Claude Code:

Implement owner self-share protection, per Section 7.6 of the technical documentation. When a vendor opens a public share link (mystokk://share/{token}): 1. Resolve the share row by token. 2. If the logged-in vendor's id matches original_owner_id OR source_vendor_id of that share, this is their OWN item. 3. Do NOT navigate to Received Detail. Instead navigate to their own Inventory Detail screen for that inventory_id. 4. Show a toast: 'This is your own listing.' Defensive cleanup: if a share row exists where recipient_id equals original_owner_id (a bogus self-share that should never have been created), auto-delete it when encountered and log it.

| STEP 24 Build Manage Shares and Generate Public Link | ⏱ 1 hour |
| --- | --- |

Tell Claude Code:

Build two remaining pieces of the sharing engine: 1. 'Manage Shares' (opened from Inventory Detail's ⋯ menu): Shows every direct share (chain_depth=0) for this inventory item — vendor name, date shared, and a Revoke button per row. Revoking sets status='revoked' on that share — the recipient immediately loses access (and any forwards downstream from that share are revoked in a cascade, since the chain depends on the parent share still being active). 2. 'Generate Public Link' (also from the ⋯ menu) — same as the Link tab in ShareModal but as a standalone quick action for the owner to grab a link without opening the full modal.

✅ Phase 3 complete. Direct sharing, forwarding with price overrides, the privacy chain, self-share protection, and share management are all built and tested.

# Phase 4 — Reservations and Negotiation

| STEP 25 Build the Reserve Flow | ⏱ 1 hour |
| --- | --- |

Tell Claude Code:

Build the Reserve flow. Reference reserveSheet in mystokk-prototype.html. Opened from Received Detail's 'Reserve' button. Bottom sheet fields: Quantity* (must not exceed the available quantity visible to this vendor through their share — calculate as inventory.quantity_available minus quantity already reserved by others through DIFFERENT shares, scoped appropriately), Your Offer Price (optional — if blank, treated as accepting the listed/forwarded price), Message (optional). On submit, create a reservations row: inventory_id, share_id (the specific share this was reserved against — important for tracing which chain hop gets credit), requester_id = current vendor, responder_id = the share's source_vendor_id (the vendor who directly shared with this requester — NOT the original owner, unless they are the same), quantity, offered_price, message, status='pending'. Create a notification for responder_id (type='reservation_request'). Send a reservation notification email via the Edge Function.

| STEP 26 Build the Reservation Hub (Incoming / Outgoing) | ⏱ 1.5 hours |
| --- | --- |

Tell Claude Code:

Build the Reservations screen. Reference reservations in mystokk-prototype.html — note the two tabs: Incoming / My Reservations. Incoming tab: reservations where responder_id = current vendor AND status in (pending, negotiating). Card shows requester name, item thumbnail + title, quantity, and either the offered price (if status=pending) or the latest negotiation round's counter (if status=negotiating, label it 'Round N — Counter [price]'). Three buttons: Accept / Negotiate (or 'Counter' if already negotiating) / Reject. If the current vendor is a middleman (meaning this reservation's inventory was itself received via a share, not originally theirs), ALSO show a 'Pass to Supplier' button. My Reservations tab: reservations where requester_id = current vendor. Shows status chip and same card layout, read-only from this side except for a Cancel option while still pending. Accept action: Update reservation.status = 'confirmed'. Decrease inventory.quantity_available by reservation.quantity. If inventory.quantity_available reaches 0, set inventory.status = 'sold_out'. If it's between 0 and full, set status = 'partially_reserved'. Update the share's effective 'my_reserved_quantity' for the requester (compute this as a query, don't necessarily need a stored column — sum of confirmed reservations against that share_id for that requester). Notify the requester (type='reservation_accepted'). Reject action: Update status = 'rejected'. No quantity changes (quantity was never decremented at pending stage). Notify requester.

| STEP 27 Build the Negotiation Flow (3 Rounds Max) | ⏱ 2 hours |
| --- | --- |

Tell Claude Code:

Build the Negotiate / Counter Offer flow. Reference negotiateSheet in mystokk-prototype.html. Bottom sheet fields: Counter Quantity, Counter Price, Message. Header must show the current round number out of 3, e.g. 'Round 2 of 3 — one more round available after this'. Business rule — enforce server-side, not just client-side: Query negotiation_rounds for this reservation_id. Count rounds proposed_by the CURRENT vendor specifically. If that count is already 3, block the action entirely with a clear error: 'You've used all 3 negotiation rounds for this reservation.' Each side gets up to 3 rounds independently (so a back-and-forth could be up to 6 total messages, 3 from each party) — confirm this interpretation against Section 4.6 of the technical documentation ('Up to 3 rounds, each side') and implement accordingly. On submit: Insert a negotiation_rounds row (reservation_id, round_number = count of this vendor's existing rounds + 1, proposed_by, counter_price, counter_quantity, message). Update reservations.status = 'negotiating'. Notify the other party with the counter details. The other party can then either Accept the latest counter (treated as the Accept flow above, using the LATEST round's price/quantity instead of the original offered_price/quantity) or submit their own counter (if they haven't exhausted their 3 rounds). Show full negotiation history on the reservation detail — a simple vertical timeline of all rounds with who proposed what.

| STEP 28 Build Pass-to-Supplier | ⏱ 1 hour |
| --- | --- |

Tell Claude Code:

Build the Pass-to-Supplier flow. This applies when the current vendor (B) received a reservation request from C, but B doesn't hold the stock directly — B is a middleman who received this inventory via a share themselves. When B taps 'Pass to Supplier' on an incoming reservation: Find the share B used to access this inventory (reservations.share_id → shares row → parent_share_id chain). Find the upstream vendor: the source_vendor_id of B's own share (i.e., whoever shared this item TO B). Create a NEW reservations row: inventory_id = same, share_id = B's own upstream share_id, requester_id = B (since B is now requesting from their supplier on C's behalf), responder_id = the upstream vendor, quantity = same as C's request, offered_price = same, message = auto-generated note referencing it's a pass-through, parent_reservation_id = the original reservation from C, status = 'pending'. Update the ORIGINAL reservation (from C) status = 'passed'. Notify the upstream supplier. Build a way for B to see the linked pass-through reservation's progress (e.g. a small indicator on the original C reservation: 'Passed to supplier — awaiting their response'), and when the upstream supplier accepts/rejects, propagate that outcome back to update the original C-facing reservation status accordingly.

✅ Phase 4 complete. Reserve, accept/reject, 3-round negotiation, and pass-to-supplier chains are all working.

# Phase 5 — Notifications, Settings, and Polish

| STEP 29 Build Notifications and Badge Counts | ⏱ 1 hour |
| --- | --- |

Tell Claude Code:

Build the Notifications screen and badge count system. Reference notifications in mystokk-prototype.html. NotificationsScreen: list of notifications for the current vendor, newest first. Each row: icon by type, title, body, relative timestamp, unread dot indicator. Mark-all-read button in header. Tapping a notification marks it read and deep-links to the related_id's screen (inventory/share/reservation). Badge counts: build a useUnreadCount() hook that queries notifications where read=false, used to show the red badge on the Received tab and anywhere else relevant — matching the documented /sidebar/counts pattern (nav badge counts). Set up Supabase Realtime subscription on the notifications table filtered to the current vendor, so badges update live without polling.

| STEP 30 Build Push Notifications | ⏱ 1.5 hours |
| --- | --- |

Tell Claude Code:

Set up push notifications using @notifee/react-native for local notifications and Firebase Cloud Messaging for remote. Trigger push on these events (matching documented key events): - Share received - Reservation request received - Reservation status changed (accepted/rejected/countered) - Network connection request received Each push deep-links to the relevant screen. Request notification permission AFTER the user's first meaningful action (e.g. after completing onboarding), never on app launch. Build the server side as a Supabase Edge Function triggered by a database webhook on INSERT to notifications — it looks up the vendor's stored push token and sends via FCM.

| STEP 31 Build Profile, Settings, and Edit Screens | ⏱ 1.5 hours |
| --- | --- |

Tell Claude Code:

Build Profile, EditProfile, Settings, EditVendor screens. Reference these sections in mystokk-prototype.html. ProfileScreen: avatar/logo, company name, contact person + role, location + industry, 2-stat row (inventory count, network count), menu list: Company Profile / Notifications / Settings / Help & FAQ / Privacy Policy / Sign Out. EditProfileScreen: editable form for all vendor fields (company name, contact person, country, city, address, mobile, telephone, description). Logo tap opens upload picker. Save calls an updateVendorProfile() function, re-validates profile_complete. SettingsScreen: Change Password, Email (read-only display + verified checkmark), notification preference toggles (new shares / reservation updates / network invites — each a real boolean column on a vendor_preferences table, defaulting to true except network invites which defaults per the prototype), Delete Account (destructive, requires typed confirmation). EditVendorScreen: same pattern for editing a connection's or manual vendor's group/details from Vendor Detail.

| STEP 32 Build Search, Filters, and Empty States | ⏱ 1 hour |
| --- | --- |

Tell Claude Code:

Polish pass on search and filtering across the app: - Inventory search: title + product_code, debounced 300ms - Network search: company_name + contact_person, debounced - Industry/Country/Group filter dropdowns wherever shown in the prototype (Network screen, Share Modal) should be backed by real distinct-value queries (GET-groups equivalent reading distinct group_name values for this vendor) Empty states: every list screen (Inventory, Network, Received, Reservations, Notifications) needs a friendly empty state — icon + message + relevant CTA, matching the documented convention ('Package icon + helpful message + CTA'). Add data-testid equivalent — use testID prop on all interactive React Native components, matching the documented testing convention, so the app is ready for automated testing later.

| STEP 33 Security Hardening | ⏱ 1 hour |
| --- | --- |

Tell Claude Code:

Review the codebase against this security checklist: 1. JWT/session tokens in Keychain/Keystore — never AsyncStorage 2. Certificate pinning configured for iOS and Android 3. RLS verified on every table — write a quick test: log in as Vendor A, attempt to query Vendor B's inventory/shares/ reservations directly via the Supabase client. Confirm it's blocked. 4. PRIVACY CHAIN TEST (critical): re-run the 3-account A→B→C forward test from Phase 3. Inspect the raw network response C's app receives. Confirm original_owner_id and A's company data never appear anywhere in that payload. 5. Passwords: confirm Supabase Auth's bcrypt hashing is used, never store or log plaintext passwords 6. Resend and Google OAuth secrets only live in Edge Function environment variables, never in the mobile app bundle 7. Email comparisons are case-insensitive everywhere (lowercase before every query) 8. .env is in .gitignore, never committed Show me the results of each check.

| STEP 34 Full End-to-End Testing | ⏱ 2.5 hours |
| --- | --- |

Work through this checklist yourself on a real phone:

| # | Test | Expected Result | Status |
| --- | --- | --- | --- |
| 1 | Sign up, verify OTP, complete onboarding | Lands on Dashboard with onboarded=true |  |
| 2 | Create an inventory item with photos | Appears in Inventory list, status=active |  |
| 3 | Share item directly with 2 network vendors | shared_count=2, both recipients get notification + email |  |
| 4 | As recipient B, forward the item to vendor C with a custom price | C sees B's price, never A's identity or original price |  |
| 5 | As C, reserve the item with a custom offer | Reservation appears in B's Incoming tab, not A's |  |
| 6 | B negotiates 3 times, then tries a 4th counter | 4th attempt is blocked with a clear error |  |
| 7 | B accepts a reservation | inventory.quantity_available decreases correctly |  |
| 8 | A opens their own public share link | Routes to their own Inventory Detail, not Received |  |
| 9 | Bulk upload a CSV with 5 vendors, 1 duplicate email | 4 imported, 1 skipped, summary shown |  |
| 10 | Turn off WiFi, browse Inventory and Network | Cached data still displays (if offline support was added) |  |

For any failed test, tell Claude Code:

Test [number] failed. When I [action], [what happened]. Expected: [what should have happened]. Error message (if any): [paste here]. Please fix this.

✅ Phase 5 complete. Notifications, push, profile/settings, search, security, and full testing are done. The app is ready for developer handover.

# Phase 6 — Developer Handover and App Store Launch

Phase 6 is handled by your developer. Your job is to hand over the project correctly and give clear instructions.

| STEP 35 Prepare the Handover Package | ⏱ 1 hour |
| --- | --- |

| File/Folder | What It Is |
| --- | --- |
| mystokk/ (entire project folder) | All the code Claude Code wrote — the complete React Native project |
| mystokk-prototype.html | Working prototype — visual reference for every screen |
| MyStokk_Product_Specification.docx | Product spec — business rules, personas, flows |
| MyStokk_Claude_Code_Spec.docx | Technical spec — database, privacy chain model, security |
| .env contents (shared securely, not by email) | Supabase, Resend, Google OAuth credentials |
| This guide | Explains exactly what was built and how |

⚠️ Never send API keys by email or WhatsApp. Use a password manager, encrypted message, or secure file transfer.

| STEP 36 Write Instructions for Your Developer | ⏱ 30 minutes |
| --- | --- |

Message to your developer: I am handing over a React Native app called MyStokk — a private B2B inventory-sharing platform with a chained sharing/privacy model and a 3-round reservation negotiation system. This is a FRESH rebuild on Supabase, independent of the live mystokk.com (FastAPI/MongoDB) production system. The single most important thing to verify before launch is the privacy chain: when vendor B forwards an item from vendor A to vendor C, C must never be able to see A's identity or original price through any API response, not just the UI. Please re-run this test yourself before submitting to app stores. Your job: 1. Review code quality and clean up any issues 2. Verify the privacy-chain RLS/view logic thoroughly 3. Set up production Supabase, Resend, and Google OAuth (production URIs) 4. Configure Firebase for push notifications 5. Add proper error handling and loading states throughout 6. Performance test on real devices 7. Test on minimum iOS 16 and Android 10 devices 8. Fix any remaining visual bugs vs the prototype (mystokk-prototype.html) 9. Submit to Apple App Store and Google Play Store

| STEP 37 What Your Developer Does | ⏱ 2–4 weeks |
| --- | --- |

| Task | Priority | Time |
| --- | --- | --- |
| Code review, especially privacy-chain logic | P0 — Must do | 3–4 days |
| Production Supabase setup (pooling, backups, monitoring) | P0 — Must do | 1 day |
| Production Resend domain + Google OAuth redirect URIs | P0 — Must do | 1 day |
| Firebase Cloud Messaging setup (iOS + Android) | P0 — Must do | 1 day |
| Apple Developer Account ($99/year) | P0 — Must do | 1 day |
| Google Play Developer Account ($25 one-time) | P0 — Must do | 1 day |
| Test on real iOS and Android devices | P0 — Must do | 3 days |
| App Store listing (screenshots, description, category: Business) | P0 — Must do | 1 day |
| Apple App Store submission + review | P0 — Must do | 1–7 days |
| Google Play submission + review | P0 — Must do | 1–3 days |
| Sentry error monitoring setup | P1 — Should do | 0.5 days |
| Performance optimization (list virtualization, image caching) | P1 — Should do | 2–3 days |

## Quick Reference — Commands and Fixes

### Starting Claude Code

# In VS Code terminal, from your mystokk folder: claude # Test your app on phone: npx expo start # Then scan QR with Expo Go app

### If Things Go Wrong

| Problem | What to Tell Claude Code |
| --- | --- |
| Screen doesn't match prototype | The [screen] doesn't match the prototype. Open mystokk-prototype.html and look at [section]. Fix [element] to match exactly. |
| Privacy chain leaks data | C's app is receiving A's identity/price when B forwards. This breaks the privacy model. Re-check the shares query/view and ensure only source_vendor_id is ever joined for recipients beyond chain_depth 0. |
| Negotiation rounds not capped | A vendor was able to send a 4th counter offer. Negotiation must be capped at 3 rounds per side — enforce this in the service layer, not just the UI. |
| App crashes | The app crashes when I [action]. Error: [paste error]. Fix this and explain what caused it. |
| Hardcoded colors appear | Replace all hardcoded hex colors with values from src/theme/tokens.ts. |
| Supabase query failing | This query is failing: [paste query]. Error: [paste error]. Remember all queries must be scoped to the current user via RLS. |

### Key Files to Know

| File | What It Is |
| --- | --- |
| src/theme/tokens.ts | All colors, spacing — the design system |
| src/services/supabase/contacts.ts (or equivalent) | Inventory and share database operations |
| supabase/functions/send-email/ | The Resend email Edge Function |
| supabase/migrations/ | The 4 SQL files that create your database |
| .env | Your secret API keys — never commit to git |
| mystokk-prototype.html | The visual prototype — your design reference |

MYSTOKK Step by Step Build Guide 37 steps · 6 phases · Zero to production app